Kelde, wrath of Ra's al Ghul

Meeting agenda

Date: 2015-04-20

Facilitator: Anders Bolin

Participants: Anders Bolin, Philip Tibom, Hossien Hussain, Daniel Olsson

1. Objectives (5 min). Resolve any issues preventing the team to continue.
Updating RAD, SDD

2. Reports (15 min) from previous meeting
Anders Bolin has worked more on monsters, MVC, box2d,
Philip Tibom has finished MVC and working on implementing collison	detection
Hossian Hossien has been working WorldObjects, contactlistener, mvc
Daniel Olsson has been working on Start screen.

3. Discussion items (30 min)
RAD and SDD.

4. Outcomes and assignments (10 min)
Anders will continue with
implementing monsters in new MVC.

Philip Tibom will continue working on implementing collison in
World-system
Hossien Hossain will finish contactListener and some WorldObject

Daniel Olsson will finish menu system and continue with spells and
quest-system.

5. Wrap up – Time and location for next meeting

Next meeting will be on 150507: 12-13.
There will as usual be a constant Viber chat	going on with details and	minor issues in the project.